# Software Test Plan (STP) — Task Manager Application

Project: Task Manager Application

Version: 1.0

Authors: Team 10 —  1. Sneha Angelin Jisho  <PES2UG24CS507>

2. Syed Ayaan Hasan     <PES2UG24CS545>

3. Suraj Acharya            <PES2UG24CS539>

4. Spoorthi A N               <PES2UG24CS515>

5. Sumedh B Rao            <PES2UG24CS535>

Date: 28-09-2026

Status: Draft — for review

# 1. Introduction

## Purpose

This document defines the test plan for the Task Manager Application v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing, aligned to the finalised SRS v1.0 (Team 10).

## Scope

Testing covers the browser-based Task Manager web application: account/authentication, role-based access control, task lifecycle management, organisation (labels/categories) and file attachments, collaboration/sharing, search/filter/sort, dashboard/analytics, notifications, and administration (including system configuration). Native mobile apps, calendar sync, and billing are out of scope per SRS §1.2.

## References

Task Manager Application SRS v1.0 (Team 10).

## Definitions

SRS (Software Requirements Specification), UI (User Interface), API (Application Programming Interface), CRUD (Create, Read, Update, Delete), ORM (Object-Relational Mapping), RBAC (Role-Based Access Control), REST (Representational State Transfer), HTTP (Hypertext Transfer Protocol), HTTPS (HTTP Secure), CSRF (Cross-Site Request Forgery), XSS (Cross-Site Scripting), SQL (Structured Query Language), DB (Database), KPI (Key Performance Indicator), UTC (Coordinated Universal Time) — per SRS §1.4; plus RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), TLS (Transport Layer Security), WCAG (Web Content Accessibility Guidelines), SMTP (Simple Mail Transfer Protocol) and CSV (Comma-Separated Values) as used in this plan.

# 2. Test Items

- Authentication & Account Management module (AuthModule)

- Task Creation & Lifecycle module (TaskModule)

- Organisation & Attachments module (TaskModule / StorageModule)

- Collaboration & Sharing module (CollabModule)

- Dashboard & Analytics module (DashModule)

- Notifications module (NotifModule)

- Administration module (AdminModule)

- Infrastructure — performance, reliability, scalability, security (Infra)

# 3. Features to be Tested

All functional requirements below are High or Medium priority unless noted, and map to SRS §4. Requirements are grouped by SRS section; the module that owns each requirement is listed in the RTM (§13).

### 3.1 Authentication & Account Management (TM-F-001–005)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-001 | Guest can register with a unique e-mail and a password meeting the complexity policy. | High |
| TM-F-002 | System authenticates via e-mail + password and establishes a secure server-side session (Django session framework). | High |
| TM-F-003 | Account locks for 15 min after 5 failed login attempts; event is logged. | High |
| TM-F-004 | User can reset a forgotten password via a time-limited e-mail link. | Medium |
| TM-F-005 | User can view and edit their profile (name, email, avatar) and change their password while logged in. | Medium |

### 3.2 Task Creation & Lifecycle (TM-F-010–014)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-010 | User can create a task with title, description, due date, priority. | High |
| TM-F-011 | User can edit any field of a task they own or can edit. | High |
| TM-F-012 | User can delete a task they own, after confirmation. | High |
| TM-F-013 | User can mark a task complete or reopen it. | High |
| TM-F-014 | System sends a reminder before a task's due date. | Medium |

### 3.3 Organisation & Attachments (TM-F-020–022)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-020 | User can assign labels/categories to a task. | Medium |
| TM-F-021 | User can search/filter tasks by keyword, label, priority, status, or date. | High |
| TM-F-022 | User can attach a file (max 10 MB) to a task and download it later. | Medium |

### 3.4 Collaboration & Sharing (TM-F-030–034)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-030 | Owner can share a task with another user as Viewer or Editor. | Medium |
| TM-F-031 | Collaborators are notified when a shared task is updated. | Low |
| TM-F-032 | Owner can revoke a collaborator's access at any time. | Medium |
| TM-F-033 | User can add a comment to a task they have access to. | Medium |
| TM-F-034 | System maintains a chronological activity history for each task (status changes, edits, comments, assignments). | Low |

### 3.5 Dashboard & Analytics (TM-F-040–041)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-040 | Dashboard summarises open, overdue, and completed tasks over a chosen range. | Medium |
| TM-F-041 | User can export their task list and dashboard summary as a CSV file. | Low |

### 3.6 Administration (TM-F-050–053)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-F-050 | Admin can view, disable, or delete a user account. | High |
| TM-F-051 | Admin can create, rename, or archive global categories. | Low |
| TM-F-052 | Admin has a searchable audit log of security events. | High |
| TM-F-053 | Admin can view and update system-wide configuration (e.g., password policy, session timeout, notification defaults). | Medium |

### 3.7 Non-functional requirements (TM-NF-001–005)

| ID | Requirement | Category | Priority |
| --- | --- | --- | --- |
| TM-NF-001 | Common actions (create, edit, view tasks) respond within 2 seconds under normal use. | Performance | High |
| TM-NF-002 | System handles errors gracefully and remains stable without crashing during normal use. | Reliability | High |
| TM-NF-003 | System supports multiple concurrent users without noticeable slowdown. | Scalability | Medium |
| TM-NF-004 | UI conforms to WCAG 2.1 AA (keyboard, contrast, screen reader). | Accessibility | Medium |
| TM-NF-005 | Audit logs and deleted tasks are retained for a reasonable period (e.g., 30 days). | Data Retention | Medium |

### 3.8 Security requirements (TM-SR-001–005)

| ID | Requirement | Priority |
| --- | --- | --- |
| TM-SR-001 | TLS 1.2+ enforced on all connections. | High |
| TM-SR-002 | Passwords stored with salted, adaptive hashing (bcrypt/argon2), never plaintext. | High |
| TM-SR-003 | RBAC enforced — users act only on tasks they own or are granted access to. | High |
| TM-SR-004 | Session is invalidated on logout and expires automatically after 24h of inactivity. | Medium |
| TM-SR-005 | All user input is validated/sanitised to prevent injection attacks (SQLi, XSS). | Medium |

# 4. Features Not to be Tested

- Native mobile applications (out of scope, SRS §1.2)

- Calendar synchronisation with external calendar services (out of scope)

- Billing / payment functionality (out of scope)

- Django framework/ORM internals and third-party SMTP provider internals (assumed stable, third-party)

# 5. Test Approach / Strategy

## Levels

- Unit tests (model/view/form-level, Django test framework)

- Integration tests (views ↔ ORM ↔ database, notification service, file storage)

- System tests (end-to-end user journeys across roles: Team Member, Project Manager, Administrator)

- Acceptance tests (UAT against SRS §6 acceptance criteria)

## Types

- Functional testing (core features in §3.1–3.6)

- Regression testing (after each fix/feature merge)

- Performance testing (TM-NF-001 response time, TM-NF-003 concurrency — the SRS only requires “multiple concurrent users”; a representative load of 20 simultaneous users is used as a project test criterion, not an SRS requirement, with response time still within 2 seconds)

- Reliability testing (TM-NF-002 graceful error handling)

- Notification-failure testing (SRS §3.4 timeout, error-handling and retry behaviour; see §5.2)

- Responsive layout & browser-compatibility testing (SRS §2.4, §3.1, §3.2; see §5.2)

- Usability & accessibility testing (TM-NF-004, WCAG 2.1 AA)

- Data retention testing (TM-NF-005 — verify audit logs and deleted tasks are retained for 30 days, and that deleted tasks are recoverable in that period as stated in the SRS acceptance criteria for TM-F-012 and TM-NF-005)

- Security testing (see §5.1)

## Entry Criteria

Stable build deployed to the test environment; SRS v1.0 approved; test data/fixtures available; test environment ready.

## Exit Criteria

100% of planned test cases executed; 0 critical/high-severity defects open; all High-priority functional and security requirements verified; RTM (§13) shows full coverage with Pass status.

## 5.1 Security Validation

Directly verifies TM-SR-001–005:

- TM-SR-001 — Confirm TLS 1.2+ is enforced; plaintext/HTTP connections are rejected (test on the staging/production configuration, since SRS §3.4 allows HTTP in local development)

- TM-SR-002 — Inspect DB storage to confirm passwords are salted-hashed (bcrypt/argon2), never plaintext

- TM-SR-003 — RBAC boundary testing: attempt cross-user/cross-role access; unauthorised calls must return 403

- TM-SR-003 / SRS §5.1 objective — Task-data protection: attempt to open, edit, delete and download tasks and attachments belonging to another user (or not shared with the tester), including by direct URL/ID; access must be denied. Stored-data protection is verified against the SRS wording only; no specific encryption technology is assumed

- TM-SR-004 — Confirm sessions are invalidated on logout and after 24h inactivity

- TM-SR-005 — Fuzz/inject malicious input (SQLi, XSS payloads) into task titles, descriptions, comments, search, and file uploads; confirm rejection or safe escaping

- Account lockout validation for TM-F-003 (5 failed attempts → 15-minute lock, logged)

## 5.2 Supplementary Test Coverage (from SRS §2.2, §2.4 and §3.4)

These checks cover behaviour described in the SRS narrative that is not a separate TM-F requirement. They are test cases only and add no new product requirements.

- Logout (SRS §2.2; TM-SR-004) — TC-Auth-06: log out; user is returned to the login/public page; protected pages and the previous session cannot be reused.

- Sorting (SRS §2.2; TM-F-021) — TC-Org-02 also verifies sorting of the task list by each supported field, ascending and descending.

- Task assignment (SRS §2.2, §2.3; no separate TM-F ID) — covered within TC-Task-01/TC-Task-02: assign and reassign a task; only permitted users (e.g. Project Manager/owner) may do so; the assignee is notified.

- Notification-service failure (SRS §3.4; TM-NF-002, TM-F-014, TM-F-031) — within TC-Ops-01: make SMTP unavailable (stop the mail catcher / use an unreachable host); verify timeout and error handling, no application crash, the triggering action (e.g. saving the task) still succeeds, and retry occurs where the SRS requires it.

- Responsive layout and browsers (SRS §2.4, §3.1, §3.2; TM-NF-004) — TC-UX-02: on desktop, tablet and mobile viewports, and on the supported browsers confirmed by the team (the SRS only says “a supported web browser”), core actions (login, create/edit task, task list, dashboard) remain usable with no overlapping or inaccessible controls.

# 6. Test Environment

Hardware: standard developer/test workstations and CI runners (no specialised hardware, per SRS §3.2).

Software: Task Manager Application (Django + Django ORM), relational test database, SMTP test server/mailhog for notification and password-reset e-mails.

Tools: pytest / Django test runner (unit & integration), Selenium or Playwright (UI automation), Postman (if REST endpoints enabled), Locust or JMeter (performance/concurrency — TM-NF-001, TM-NF-003), axe or Lighthouse (accessibility — TM-NF-004), OWASP ZAP or Burp Suite (security — TM-SR-001–005), GitHub Issues (defect tracking).

Browsers & devices: desktop, tablet and mobile viewports (browser developer-tools emulation, plus at least one real mobile device if available) on the browsers the team confirms as supported; SMTP failure is simulated by stopping the mail catcher or pointing the app at an unreachable SMTP host.

Test Data: seed accounts for each role (Team Member, Project Manager, Administrator), sample projects/tasks in each status, dummy attachment files (including one >10 MB to test TM-F-022's limit), expired/near-expired password-reset links.

# 7. Test Schedule

| Milestone | Target Date |
| --- | --- |
| Test case design | 07-09-2026 |
| Test environment setup | 03-10-2026 |
| Test execution — start | 03-10-2026 |
| Test execution — end | 20-10-2026 |
| UAT / final review | 31-10-2026 |

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated) — IDs pre-assigned in the RTM (§13)

- Test Scripts

- Test Data / fixtures

- Test Execution Logs

- Defect Reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Ayaan | Prepare plan, coordinate execution |
| Test Engineer(s) | Sumedh and Spoorthi | Design & execute test cases, log defects |
| Developer(s) | Sneha and Suraj | Support defect fixes and triage |
| Product Owner / Course Coordinator | Prof.Niveditha | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Test environment downtime | Maintain a backup environment (e.g. cloud VM or container) |
| SMTP/notification service unavailable during test window | Use a local mail-catcher (mailhog) as a stand-in |
| Concurrency/performance targets (TM-NF-001/003) hard to validate with a small team | Use a load-testing tool (Locust/JMeter) with simulated virtual users |
| Uneven workload across group members | Assign module ownership per the group's task split and track via the GitHub repo |

# 11. Assumptions & Dependencies

- SRS v1.0 (this version) is the approved baseline for test-case design.

- Test data (seed accounts, sample tasks) will be scripted/fixtures-based and available before execution.

- Email/SMTP test service will be available for notification and password-reset testing.

- Single-organisation / single-tenant scope only, per SRS §2.5.

- File storage backend supports a 10 MB per-file limit and virus/malware scanning for TM-F-022.

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment unavailable for more than 4 hours

- Build is too unstable (blocks more than 30% of planned test cases)

Resume testing if:

- Blocking defects are resolved

- Environment is stabilised

# 13. Test Case Management & Traceability (RTM)

Based on SRS §8, extended with the supplementary test cases TC-Auth-06 and TC-UX-02 (see §5.2), mapping every requirement to its module, test case ID(s), and execution status (N = Not run, P = Pass, F = Fail). Test engineers should update the Status column as execution proceeds.

| Req ID | Requirement (short) | Module | Test case(s) | Status |
| --- | --- | --- | --- | --- |
| TM-F-001 | Register account | AuthModule | TC-Auth-01 | N |
| TM-F-002 | Authenticate user (session-based) | AuthModule | TC-Auth-02, TC-Auth-06 | N |
| TM-F-003 | Lock account after failures | AuthModule | TC-Auth-03 | N |
| TM-F-004 | Reset password | AuthModule | TC-Auth-04 | N |
| TM-F-005 | Edit profile / change password | AuthModule | TC-Auth-05 | N |
| TM-F-010 | Create task | TaskModule | TC-Task-01 | N |
| TM-F-011 | Edit task | TaskModule | TC-Task-02 | N |
| TM-F-012 | Delete task | TaskModule | TC-Task-03 | N |
| TM-F-013 | Mark task complete | TaskModule | TC-Task-04 | N |
| TM-F-014 | Reminder notification | NotifModule | TC-Task-05 | N |
| TM-F-020 | Assign labels | TaskModule | TC-Org-01 | N |
| TM-F-021 | Filter / search / sort tasks | TaskModule | TC-Org-02 | N |
| TM-F-022 | File attachment | StorageModule | TC-Org-03 | N |
| TM-F-030 | Share task | CollabModule | TC-Collab-01 | N |
| TM-F-031 | Collaborator notification | NotifModule | TC-Collab-02 | N |
| TM-F-032 | Revoke access | CollabModule | TC-Collab-03 | N |
| TM-F-033 | Add comment | CollabModule | TC-Collab-04 | N |
| TM-F-034 | Task activity history | TaskModule | TC-Collab-05 | N |
| TM-F-040 | Dashboard summary | DashModule | TC-Dash-01 | N |
| TM-F-041 | Export CSV | DashModule | TC-Dash-02 | N |
| TM-F-050 | Manage user accounts | AdminModule | TC-Admin-01 | N |
| TM-F-051 | Manage categories | AdminModule | TC-Admin-02 | N |
| TM-F-052 | Audit log | AdminModule | TC-Admin-03 | N |
| TM-F-053 | System configuration | AdminModule | TC-Admin-04 | N |
| TM-NF-001 | Response time target | WebUI / API | TC-Perf-01 | N |
| TM-NF-002 | Stability / error handling | Infra | TC-Ops-01 | N |
| TM-NF-003 | Concurrent user support | Infra | TC-Scale-01 | N |
| TM-NF-004 | Accessibility conformance | WebUI | TC-UX-01, TC-UX-02 | N |
| TM-NF-005 | Data retention | AdminModule | TC-Retention-01 | N |
| TM-SR-001 | TLS enforcement | Infra | TC-Sec-01 | N |
| TM-SR-002 | Password hashing | AuthModule | TC-Sec-02 | N |
| TM-SR-003 | RBAC enforcement | AuthModule | TC-Sec-03 | N |
| TM-SR-004 | Session expiry (Django sessions) | AuthModule | TC-Sec-04, TC-Auth-06 | N |
| TM-SR-005 | Input validation | AuthModule / TaskModule | TC-Sec-05 | N |

# 14. Test Metrics & Reporting

Metrics collected: % test cases executed, % passed/failed, defect density, defect aging, requirement coverage (against the 34 requirements in §13).

Reports: periodic execution status updates, final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Ayaan | 03-10-2026 |
| Dev Lead | Sneha | 03-10-2026 |
| Course Coordinator | Prof.Niveditha | 03-10-2026 |